University of Eswatini

Practices In Software Engineering II – CSC491

PROJECT PLAN

Gym Management System

Software Engineering Project – Version 2.0 (revised)

Group members

| Name | Student number | Role |
| --- | --- | --- |
| [Insert name] | [Insert number] | Team Manager |
| [Insert name] | [Insert number] | System Architect |
| [Insert name] | [Insert number] | UI/UX Designer |
| [Insert name] | [Insert number] | Programmer (Backend & Integration) |

# 1. Introduction

## 1.1 Background and Problem Statement

The gym at the University of Eswatini currently manages its members on pen and paper: members are added, memberships are created and attendance is tracked by hand at the front desk. This has caused two main problems.

Problem 1: Identity is not verified. Entry is not tied to any identification. A person can enter the gym using another member's name, and the only protection is that the security officer at the desk may recognise the person and notice the mismatch. Paper records also cannot tell the gym when a membership has expired.

Problem 2: Closures are not communicated. Equipment or services have at times been closed abruptly with no notice. Members, including non-students who travel to the gym, arrive only to be turned away. This is poor service for the gym and leads to lost members because there is no channel for informing them in advance.

## 1.2 Proposed Solution

The Gym Management System is a web-based system that replaces the paper process. Every member is registered in person against a physical identity document, with a photo, and every entry is confirmed by a staff member against that photo. Membership dates are calculated by the system from recorded payments. The gym manager can publish notices and change operating times, and members can see these on a public website before leaving home, and can log in to see their own membership days and payments.

The system has three kinds of users: members, staff (security officers and other workers on duty), and the gym manager. Each sees only the functions that belong to their role.

## 1.3 Aims and Objectives

- To verify every person entering the gym: no check-in is recorded unless a staff member has confirmed the person against the member's photo.

- To digitise and centralise member records, including ID details and a photo, with no duplicate members.

- To calculate membership expiry automatically from payments, and to warn members and staff when fewer than 10 days remain.

- To let the manager publish closures and change operating times so that members can see them on the website straight away.

- To keep a permanent history of members, payments and check-ins, including members whose memberships have expired.

- To give the manager a dashboard of membership and attendance figures.

Measurable targets: staff can find and check in a member in under 2 seconds of system time; 100% of recorded check-ins have a confirming staff member; a notice posted by the manager appears on the public page without any further action.

## 1.4 Scope

### In scope

- Staff and manager accounts, and member logins on the website.

- Member registration with ID type, ID number and photo.

- Membership plans, cash payments recorded at the desk, renewals.

- Check-in and check-out with photo confirmation, and a log of denied attempts.

- Notices, operating times and a public status page.

- Member portal showing plan, days remaining, payments and notices.

- Manager dashboard with membership and attendance figures.

### Out of scope (possible future work)

- A mobile app (the website will work on phones instead).

- Email or SMS notifications (members are informed on the website and at the desk).

- Online or card payments (payments are cash at the front desk).

- Biometric or card-reader entry hardware.

- Equipment booking or class scheduling.

## 1.5 Names and Responsibilities

The four team roles and their holders are listed on the cover page. Detailed duties are given in Section 5.

# 2. User / Client Involvement

## Primary Client and Users

The primary client is the gym management team of the University of Eswatini gym. There are three groups of users:

- Gym manager: provides membership rules, plan prices and durations, operating hours, and reporting needs, and uses the notices and dashboard functions.

- Front-desk staff and security: register members, verify identity, check members in and out, and record cash payments. They give feedback on registration, payment and check-in workflows.

- Members (students and non-students): use the public website to see notices, operating times and plans, and log in to see their own membership. Selected members may take part in usability testing.

## Resources Provided by Users

- Membership plan names, fees and duration rules.

- The list of services and equipment, and the gym operating hours.

- Examples of the current paper registers and payment records, to understand the existing workflow.

- Sample member information for testing, using dummy data only.

## Timing of Involvement

- Week 1 – requirements: an interview with the gym manager and the front-desk staff, with answers recorded. This is also where the open questions in Section 13 are confirmed.

- Week 2 – design: the manager and staff review the wireframes and workflows.

- Week 4 – a short review of the working prototype with staff.

- Week 5 – testing: usability testing with staff and a few members before final submission.

# 3. Risks

Risks were identified early so that strategies are in place before they cause problems.

| Risk | Description | Mitigation Strategy |
| --- | --- | --- |
| Identity fraud / shared membership | A person enters using another member's name or ID number, or a member lends their membership. | Photo captured at registration against a physical ID; check-in only recorded after a staff member confirms the face matches the photo; every check-in and denied attempt is logged with the staff member. |
| Closure notices not seen | Members may not open the website, so notices may not reach them before they travel. | Public status page that needs no login, showing today's hours and closures; staff tell members about the page at the desk and on a poster. |
| Weak member login | An ID number is not a secret, so anyone who knows it could view another member's details. | Members log in with ID number and a password set at registration; passwords hashed; temporary lock after repeated failed logins; members see only their own limited data. |
| Scope creep | Too many requested features may exceed the five-week schedule. | Core requirements are prioritised (Section 7); optional items such as extra dashboard figures move to future work if time runs short. |
| Time constraints | Limited project duration may delay implementation or testing. | Short Agile iterations, weekly milestones, early integration. |
| Single programmer bottleneck | One programmer leads the backend; if that person is unavailable or overloaded, other work stalls. | All four members write code (Section 5); the backend is split by module; pull-request reviews spread knowledge of the code. |
| Team coordination | Uneven contribution or conflicting changes may slow progress. | Regular meetings, assigned responsibilities, GitHub branches and pull-request reviews. |
| Data integrity | Duplicate members, wrong payments or incorrect expiry dates may be stored. | Input validation, database constraints (unique ID type and number), a single tested function for expiry calculation, and payment records kept as separate entries. |
| Privacy of personal data | The system stores ID numbers and photos of members. | Role-based access; ID numbers masked on screen; ID numbers and photos not shown in reports; dummy data only during development; photos stored outside the database with only the file location recorded. |
| Integration issues | Frontend, backend and database components may not integrate correctly. | Define APIs early and integrate modules progressively rather than at the end. |
| Client availability | The gym manager or staff may not be available for interviews and feedback. | Book the Week 1 interview early; send the wireframes in writing as a fallback. |
| Adoption by gym staff | Staff may keep using paper if the system is slow or confusing. | Desk-focused interface, usability testing with staff, a short user guide, and a plan to move existing paper records (Section 8.4). |
| Hosting and deployment | A system that runs only on team laptops cannot be used by members. | Agree the demonstration hosting early (a shared server or a free hosting service) and test deployment in Week 4. |

# 4. Standards, Guidelines and Procedures

To ensure consistency and quality:

- Version control: Git and GitHub for collaboration, branching, pull requests and traceability.

- Coding standards: consistent naming, modular design, readable code, and clear separation of concerns.

- Documentation: requirements, design decisions, APIs, database structures and major changes are documented.

- Meeting protocols: weekly progress meetings, with key decisions recorded.

- Development methodology: Agile iterative development with weekly goals and continuous feedback.

- Data handling: development and testing use dummy member information only; no real ID numbers or photos are used before the client agrees to a pilot.

# 5. Organization of the Project

## 5.1 Roles and Duties

The project has four roles. The Programmer leads the backend, but all four members write code so that the work is shared.

### Team Manager

Responsible for overall coordination and management of the project.

- Planning and scheduling project activities, and monitoring progress against deadlines.

- Managing the GitHub workflow and approving major contributions.

- Running the Week 1 client interview and recording the answers.

- Owning testing: writing test cases from the requirements in Week 2 and leading test runs in Week 5.

- Implementing the notices, operating hours and public status page (R2) with the Designer.

- Coordinating documentation, demonstration and final submission.

### System Architect

Responsible for the overall system design and technical structure.

- Designing the architecture, the database structure and relationships.

- Developing UML diagrams (use case, sequence, architecture).

- Defining API interactions and integration boundaries.

- Writing the database setup scripts and the expiry calculation rule.

- Implementing the manager dashboard queries and charts (R8) and the member portal data (R4).

### UI/UX Designer

Responsible for the user interface and user experience.

- Wireframes and layouts for staff, manager and member screens.

- Building the React screens: registration, check-in, renewal, public status page, member portal and dashboard charts.

- Making the check-in screen show the member photo and status clearly, since this is the main identity control.

- Usability reviews and final interface polish.

### Programmer (Backend & Integration)

Responsible for the core implementation and integration.

- Developing backend logic and REST APIs.

- Implementing authentication for staff, manager and members, and role-based access (R1, R4).

- Implementing member registration, payments and renewal, and check-in and check-out (R3, R5, R7).

- Managing database interactions, validation and error handling.

- Integrating frontend and backend and fixing implementation defects.

## 5.2 Team Coordination and Communication

GitHub is the main collaboration platform. Changes are made on feature branches and merged through reviewed pull requests. Regular meetings track progress against weekly deliverables, address technical and scheduling problems, and review integration issues. Communication uses WhatsApp and scheduled team meetings.

## 5.3 Training Requirements

- Git and GitHub for version control and collaboration.

- The development stack: React, Node.js, Express and PostgreSQL.

- REST APIs, relational database design, role-based access control and password hashing.

- Basic software testing practices and the agreed team workflow.

Training and environment familiarisation take place in Week 1 and continue as needed.

## 5.4 Project Dependencies

- Clear requirements from the client, including answers to the open questions in Section 13.

- Stable internet connectivity for collaboration and repository access.

- Availability of laptops and the required development software.

- Coordination among team members and timely completion of dependent tasks.

# 6. Project Phases

The project follows an Agile approach over five weeks. Each week is a short iteration with defined deliverables. Features are ordered so that the two problems the gym described, identity checking and closure notices, are working by the end of Week 4 and are not left for last.

## 6.1 Development Phases and Activities

### Week 1: Requirements & Planning

- Interview the gym manager and front-desk staff; confirm scope and the open questions in Section 13.

- Gather functional and non-functional requirements, user roles and business rules.

- Set up the GitHub repository, branching approach and development environments.

Responsible: Team Manager (lead), Architect (structuring requirements), all members contribute.

### Week 2: System Design

- Design the architecture and module interactions; create UML diagrams.

- Design the PostgreSQL database (members, plans, payments, check-ins, notices, hours, staff accounts, logs).

- Create wireframes for staff, manager and member screens, including the public status page.

- Write test cases from the requirements.

Responsible: Architect (lead design), Designer (wireframes), Team Manager (test cases), Programmer (technical feasibility).

### Week 3: Core Implementation

- Authentication and role-based access for staff, manager and members (R1).

- Member registration with ID type, ID number, photo and password (R3).

- Membership plans, payment recording and renewal with the 30-day stacking rule (R4, R5).

- Staff and registration screens connected to the backend and database.

Responsible: Programmer (lead), Designer (screens), Architect (database and rules support).

### Week 4: Check-in, Communication and Reporting

- Check-in and check-out with photo confirmation, denied-attempt log and history (R6, R7).

- Notices, operating times and the public status page (R2).

- Member portal showing days remaining, payments and notices (R4).

- Manager dashboard and charts (R8).

- Integrate all modules; test deployment on the chosen host; review the prototype with staff.

Responsible: Programmer (check-in and history), Team Manager and Designer (notices and status page), Designer (member portal), Architect and Designer (dashboard).

### Week 5: Testing, Finalisation & Submission

- Full system, security and usability testing, using the test cases from Week 2.

- Fix bugs, validate the business rules and polish the interface; check responsiveness on phones.

- Finalise documentation, the user guide and the demonstration.

Responsible: Team Manager (lead testing and submission), all members contribute to testing and presentation.

## 6.2 Milestones

| Milestone | Week | Deliverable |
| --- | --- | --- |
| Requirements completed | Week 1 | Approved scope and requirements, open questions answered, repository and environment ready |
| System design completed | Week 2 | UML diagrams, database design, architecture, wireframes and test cases |
| Core prototype ready | Week 3 | Working logins, member registration with photo, plans, payments and renewal |
| Core features completed | Week 4 | Check-in and check-out with photo confirmation, notices and status page, member portal, dashboard, integrated application |
| Final submission | Week 5 | Tested system, final documentation, user guide and demonstration |

## 6.3 Critical Path

The critical path is: Requirements → System Design → Core Implementation (accounts, members, payments) → Check-in and Notices → Integration → Testing and Finalisation. Check-in depends on member registration and the expiry rule, so these are built first. A delay in any of these activities directly affects the final timeline, so integration and testing begin as early as possible.

## 6.4 Gantt Chart & Visual Timeline

The chart below shows the planned distribution of tasks across the five weeks, coloured by responsible role.

| Week | Team Manager | Architect | Designer | Programmer |
| --- | --- | --- | --- | --- |
| Week 1 | Client interview, planning | Structure requirements | Assist requirements, set up | Set up repository and environment |
| Week 2 | Write test cases | Architecture, database, UML | Wireframes | Technical feasibility |
| Week 3 | Monitor progress, review pull requests | Database scripts, expiry rule | Staff and registration screens | Auth, members, plans, payments |
| Week 4 | Notices, hours, status page | Dashboard and charts | Member portal, status page, charts | Check-in/out, history |
| Week 5 | Lead testing and submission | System review, fixes | Final UI polish | Debug, fix and finalise |

# 7. Requirements Analysis and Design

## 7.1 User Roles

| Role | Logs in with | Can do |
| --- | --- | --- |
| Member | ID number and password (chosen at registration) | View own plan, expiry date, days remaining, payment history and gym notices. Cannot see other members. |
| Staff | Own username and password (created by the manager) | Register members, search members, check members in and out, record cash payments and renewals. |
| Manager | Own username and password | All staff functions, plus notices, operating times, plans, staff accounts and the dashboard. |
| Public visitor | No login | See today's operating times, closures and notices, and the list of membership plans. |

## 7.2 Business Rules

| No. | Rule |
| --- | --- |
| BR1 | A membership is active when its expiry date is today or later; otherwise it is expired. |
| BR2 | Every payment for a plan adds that plan's number of days (for example 30). Days stack: if the membership is still active, the new expiry date is the current expiry date plus the plan days (8 days left plus 30 days gives 38). If the membership is expired or new, the new expiry date is the payment date plus the plan days. |
| BR3 | Each member is identified by an ID type (student ID, national ID, passport or birth certificate) and an ID number. The pair must be unique. |
| BR4 | A check-in is recorded only after a staff member confirms the person matches the member's photo. |
| BR5 | Members, payments and check-ins are never deleted. Expired members stay in the system. |
| BR6 | When a member has fewer than 10 days remaining, the check-in screen and the member portal show a warning, and staff tell the member after confirming identity. |
| BR7 | Payments are cash, taken at the front desk and recorded by the staff member. |
| BR8 | Passwords are stored hashed. Staff accounts are individual; there are no shared logins. |

## 7.3 Functional Requirements

Priorities use Must (needed for the system to solve the stated problems) and Should (included if time allows).

## R1: Staff Accounts and Access

Priority: Must

Staff on duty (security officers and general workers) use the system to verify members. Access is controlled by individual accounts.

- The manager creates a staff account with a unique username and a password. Passwords are stored hashed.

- Staff log in to use the registration, check-in and payment functions. They cannot open manager functions.

- Each staff member has their own account; the manager can disable an account or reset a password.

- Actions such as registrations, check-ins and payments are recorded with the staff username.

Done when: a staff member can log in and check in a member; a staff member cannot open the notices or dashboard pages; a disabled account cannot log in; each check-in shows the staff username.

## R2: Manager Tools: Notices and Operating Hours

Priority: Must

The manager has a tailored view of the system for communicating with members. This addresses the problem of unannounced closures.

- The manager logs in with their own username and password and sees manager-only pages.

- Post a notice that says a service is unavailable, or the whole gym is closed, with a message, a start date and an end date.

- Change the operating times of the gym and of individual services, including one-off changes for a specific day.

- Notices and operating times appear on a public status page that needs no login, and on the member portal. Notices disappear after their end date. They can be edited or cancelled.

- The system records who posted or changed each notice or time, and when.

- The manager opens the dashboard from this view (R8).

Done when: the manager posts a closure for tomorrow and it is visible on the public page without logging in; the notice no longer shows after its end date; changed operating times appear on the member portal; a staff account cannot post notices.

## R3: Member Registration and Records

Priority: Must

Members are registered in person by staff, which gives the gym one verified record per person.

- Stored for each member: first name, surname, ID type (student ID, national ID, passport or birth certificate), ID number, photo taken at registration, and a password.

- Staff check the member's physical ID document against the person before saving. The member chooses a password, or receives a temporary one that must be changed at first login.

- The ID type and number together must be unique, so duplicate members are rejected.

- The membership plan, payment date and expiry date are stored with the member (see R5).

- Staff can search, view and edit member details and set a member's status. Members are never deleted (BR5).

- A member with fewer than 10 days remaining is flagged at check-in, and an expired member is flagged as expired.

Done when: a member cannot be saved without a photo; a second registration with the same ID type and number is rejected; the photo appears on search and check-in screens; a member with 9 days left shows the warning.

## R4: Membership Plans and Member Portal

Priority: Must

Members can see the plans offered and, after logging in, their own membership.

- A public page lists the plans: name, price and duration in days. The manager creates and edits plans.

- Members log in to the website with their ID type, ID number and password.

- The portal shows the current plan, expiry date, days remaining, payment history and gym notices.

- A banner appears when fewer than 10 days remain, and when the membership has expired. No email or SMS is sent.

- A member sees only their own data. The portal does not show the photo, and the ID number is partly masked.

- After several wrong passwords the account is locked for a short time.

Done when: a member sees the correct days remaining; an expired member sees the expired banner; five wrong passwords lock the account temporarily; a member cannot view another member's data.

## R5: Payment and Renewal

Priority: Must

Membership is paid for in cash at the front desk and renewed without registering again.

- Staff search for the member and choose Renew. There is no need to start the process afresh.

- A payment of a plan adds that plan's days, following BR2: an active member's days stack (8 days left plus 30 days gives 38); an expired member's new period starts on the payment date.

- The screen shows the calculation (current expiry, days added, new expiry) before staff confirm.

- Each payment is stored as its own record: date, amount, plan, receipt number, staff member and the resulting expiry date.

Done when: a member with 8 days left who renews a 30-day plan has 38 days remaining; an expired member who renews has 30 days from the payment date; each payment record shows the staff member and receipt number.

## R6: History of Members, Payments and Check-ins

Priority: Must

The system keeps a permanent history so the gym can review past activity, including that of former members.

- Members stay in the system after their membership expires and are shown as lapsed.

- Each member has a complete payment history and check-in history that staff and the manager can view.

- Every verified check-in and check-out is recorded with the time and staff member.

- Denied attempts (expired membership, unknown ID, photo not confirmed) are also recorded with the reason. This allows impersonation attempts to be reviewed.

Done when: an expired member's record, payments and check-ins can still be found; a denied attempt appears in the log with its reason.

## R7: Check-in and Check-out

Priority: Must

This is the main identity control. The person at the desk gives a name or ID number, and staff confirm who they are.

- Staff search by name or ID number. The system shows the member's photo, name, plan and expiry status. If several members have the same name, all are listed with photos.

- The name or ID number is only used to find the record. It is not treated as proof of identity. Staff compare the person with the photo and press Confirm; only then is the check-in recorded.

- An expired member cannot be checked in, and staff are directed to renewal (R5). The attempt is logged (R6).

- A member who is already checked in cannot be checked in again until they check out.

- Check-out is recorded when the member leaves. Members who are still checked in at closing time are checked out automatically.

Done when: a check-in cannot be recorded without staff confirming the photo; an expired member is blocked and the attempt logged; a second check-in while inside is rejected; members still inside at closing time are checked out.

## R8: Manager Dashboard

Priority: Must (core figures); Should (extra figures)

A manager-only page that summarises membership and attendance. Figures are calculated from the database when the page is opened.

- Number of members currently subscribed (active memberships).

- Number of lapsed members: those who subscribed before but are not active at the moment the dashboard is opened.

- Charts of check-ins per week and per month.

- Number of new members registered this month.

- Should have if time allows: memberships expiring within 10 days, and peak check-in hours.

Done when: the figures match a manual count of the test data; the charts change after new check-ins are added; staff and members cannot open the dashboard.

## 7.4 Non-Functional Requirements

- Speed: searching for a member and showing their photo and status takes under 2 seconds under normal use.

- Accuracy: expiry dates are always calculated by one tested function following BR2; payment and check-in records are stored reliably.

- Ease of use: a new staff member can register a member and check one in after about 15 minutes of guidance, without a manual.

- Security: passwords are hashed; all management pages require login; members can see only their own data; failed member logins cause a temporary lock; the site uses HTTPS if deployed.

- Privacy: ID numbers are masked on screen and excluded from reports; photos and ID numbers are visible only to staff and the manager; no real personal data is used in development.

- Compatibility: works on common desktop browsers; the public status page and member portal adapt to phone screens.

- Maintainability: modular code and documented APIs so that features can be added later.

- Backup: the database is exported regularly during development and before the demonstration.

## 7.5 Main Data Stored

| Data | Key fields |
| --- | --- |
| User account | username, password hash, role (staff or manager), active or disabled |
| Member | first name, surname, ID type, ID number (unique together), photo location, password hash, status, registration date |
| Plan | name, price, duration in days |
| Payment | member, plan, amount, payment date, receipt number, staff member, resulting expiry date |
| Check-in record | member, check-in time, check-out time, confirming staff member |
| Denied attempt | ID entered, time, reason, staff member |
| Notice | message, service affected (or whole gym), start date, end date, posted by |
| Operating times | service or gym, weekday times, one-off overrides, changed by |

## 7.6 Design Tools

- UML use case and sequence diagrams (including the check-in and renewal flows).

- System architecture diagram.

- Entity-relationship / database diagram.

- UI wireframes and screen flow diagrams for the three user roles and the public page.

# 8. Implementation

## 8.1 Technologies

- Frontend: React (one website with staff, manager, member and public views).

- Backend: Node.js and Express.

- Database: PostgreSQL.

- API testing: Postman or an equivalent REST client.

- Version control: Git and GitHub.

## 8.2 Development Approach

- Modular implementation: accounts, members, plans and payments, check-in, notices and hours, member portal, dashboard.

- RESTful API communication between the React frontend and the Express backend.

- Relational database with primary and foreign keys and constraints (including unique ID type and number) for data integrity.

- Continuous integration of completed modules through GitHub branches and pull requests.

- Incremental testing throughout development rather than only in the final week.

## 8.3 Security Measures

- Passwords hashed with a standard password-hashing method; never stored in plain text.

- Role checks on the server for every request, not only hidden buttons in the interface.

- Photos stored as files outside the database with only the file location recorded; size and type limits on uploads.

- Temporary lock after repeated failed member logins.

## 8.4 Deployment and Adoption

- Agree where the demonstration will be hosted in Week 1 and test deployment in Week 4.

- A short staff user guide is written in Week 5.

- If the gym adopts the system, existing paper member records are entered at the desk through the normal registration process (with the member present, so that their photo and ID are captured). Until then the gym keeps its paper records.

# 9. Testing

## Testing Strategy

- Unit testing of important backend functions, especially the expiry calculation, and of key UI components.

- Integration testing of frontend, backend and database.

- System testing of complete workflows.

- Security testing of logins, roles and member data access.

- Usability testing of common front-desk and manager tasks with staff and some members.

- Regression testing after major bug fixes.

## Key Test Cases

| Req. | Test | Expected result |
| --- | --- | --- |
| R1 | Staff user opens the dashboard or notices page | Access refused |
| R1 | Disabled staff account logs in | Login refused |
| R3 | Register a member with an ID type and number that already exist | Rejected as duplicate |
| R3 | Save a member without a photo | Rejected |
| R4 | Wrong member password five times | Account locked temporarily |
| R4 | Member A tries to open Member B's data | Access refused |
| R5 | Renew a 30-day plan with 8 days left | 38 days remaining |
| R5 | Renew a 30-day plan after expiry | 30 days from the payment date |
| R7 | Check in without confirming the photo | No check-in recorded |
| R7 | Check in an expired member | Blocked; attempt logged with reason |
| R7 | Check in a member who is already inside | Rejected |
| R2 | Post a closure notice for tomorrow | Shown on the public page without login; gone after end date |
| R8 | Compare dashboard figures to a manual count of test data | Figures match |

## Test Environment

- Team laptops and common browsers, including a phone browser for the public page and member portal.

- A development PostgreSQL database with dummy test records.

- REST API testing tools and browser developer tools.

## Testing Procedure

- Test each module against its requirement and its "Done when" statement.

- Integrate modules progressively and test the data flow between them.

- Run complete workflows: register, pay, check in, renew, check out, and post a notice.

- Record defects, fix them, and retest the affected functions.

- Perform final verification and a staff usability session before the demonstration.

# 10. Resources

## Hardware

- Laptops for development, testing and demonstration.

- A webcam or phone camera to test photo capture at registration.

- Reliable internet connectivity.

## Software

- GitHub, Visual Studio Code, Node.js and npm, PostgreSQL, web browsers.

- Postman or an equivalent API testing tool.

- Diagramming and wireframing tools for UML and UI design.

- A hosting service for the demonstration.

## Human Resources

- Development team of 4 members.

- The gym manager and a staff representative for requirements and testing feedback.

# 11. Quality Assurance

- Code reviews before changes are merged.

- GitHub for version tracking and change traceability.

- Continuous testing throughout development, using the test cases written in Week 2.

- Validation and database constraints to prevent incorrect or duplicate data.

- A single reviewed function for expiry calculation, with unit tests for the examples in BR2.

- Bugs tracked, prioritised, fixed and retested.

- Interfaces reviewed for consistency and usability.

- Modules, APIs, database structures and setup steps documented.

# 12. Changes

Changes are inevitable. To manage them without disrupting the short schedule, the team follows a structured process.

### Change Request Process

Any proposed change is communicated to the Team Manager and discussed with the team before implementation. The purpose, priority and effect of the change must be clear.

### Approval of Changes

The Team Manager coordinates approval. Changes that affect scope, architecture, database design or weekly deliverables must be agreed by the relevant team members before merging.

### Version Control

All changes are made through GitHub using commits, branches and pull requests, to keep a traceable history.

### Impact Analysis

Before a change is made, the team checks its effect on scope, timeline, database, APIs, interfaces, testing and dependent features.

### Documentation of Changes

Approved changes are recorded in commit messages, issue notes, meeting records or project documentation, which helps prevent uncontrolled scope growth.

# 13. Assumptions and Open Questions

The following decisions have been made by the team and are assumed in this plan:

- The system is a website only; there is no mobile app, and members are not sent email or SMS.

- Members log in with ID number and password; students may register with a student ID, and others with a national ID, passport or birth certificate.

- Payment is in cash at the front desk. A payment starts a membership on the payment date; early renewals add days to the current expiry.

The following need confirmation from the gym in the Week 1 interview:

| No. | Question | Default if not answered |
| --- | --- | --- |
| 1 | May people under 18 join (a birth certificate suggests this)? Is a parent or guardian's consent needed? | Allowed; record a guardian name and phone number for under-18s |
| 2 | Should there be a limit on how many days a member can pay for in advance? | No limit |
| 3 | What are the gym's operating hours and list of services and equipment whose status is shown? | Entered by the manager after launch |
| 4 | Does the gym issue receipt numbers for cash payments? | The system generates a receipt number |
| 5 | Who will have access to member photos and ID numbers? | Staff and manager only |